WEEKLY REPORT-1

Completed Tasks:

•  Attended the orientation session and discussed the internship project scope: a Django-based web application for predicting diseases from patient-reported symptoms using machine learning.

•  Installed and configured the development environment: Python, pip, virtual environment, and Django framework.

•  Studied the Kaggle "Disease Prediction Using Machine Learning" dataset to understand the symptom and disease columns.

•  Set up the base Django project (disease_prediction) and created the initial apps: main_app, accounts, and chats.

•  Configured the project's URL routing structure and connected the SQLite database for local development.

•  Reviewed Django's MVT (Model-View-Template) architecture and authentication system (django.contrib.auth) to plan the patient/doctor/admin role structure.

Plans for next week:

•  Design and implement the database models for patient, doctor, and disease information records.

•  Set up Django's built-in admin panel for managing users and records.

•  Begin building the signup and login views for patients and doctors.

•  Start exploring scikit-learn basics for the upcoming model training phase.

References:

•  Django official documentation - https://docs.djangoproject.com/

•  Kaggle dataset: Disease Prediction Using Machine Learning - https://www.kaggle.com/neelima98/disease-prediction-using-machine-learning

•  Django authentication system documentation.

Signature of External Guide:				Signature of Internal Guide: