WEEKLY REPORT-2

Completed Tasks:

•  Designed and implemented Django models: patient, doctor, diseaseinfo, consultation, and rating_review, including OneToOneField links to Django's User model.

•  Implemented the signup and sign-in views for both patients and doctors (accounts app), including password confirmation and duplicate username/email checks.

•  Built the patient and doctor profile pages (profile.html, view_profile.html) along with corresponding URL patterns.

•  Registered all core models with the Django admin site for quick data inspection during development.

•  Began preprocessing the symptom dataset identifying the full list of 132 symptoms and 41 disease labels used for training.

•  Ran initial experiments training a Naive Bayes classifier (MultinomialNB) on the encoded symptom-disease dataset.

Plans for next week:

•  Finalize the trained model and export it using joblib for integration into the Django app.

•  Build the symptom-selection form (checkdisease page) with a searchable dropdown for symptoms.

•  Wire up the AJAX call from the frontend to a Django view that loads the model and returns predictions.

•  Begin designing the doctor-specialization mapping logic for routing predicted diseases to relevant specialists.

References:

•  scikit-learn documentation - Naive Bayes classifiers (MultinomialNB).

•  joblib documentation for model serialization.

•  Django Forms and ModelForm documentation.

Signature of External Guide:					Signature of Internal Guide: